TECHNICAL PLAN

The Nines Calculator

Component architecture, data models, and build sequence

| Product | The Nines Calculator (DecisionDock) |
| --- | --- |
| Author | Product Manager |
| Date | February 28, 2026 |
| Status | Draft v1.1 (revised from review) |
| Depends On | Problem Brief, PRD, Design Doc (all v1.0) |
| Build Timeline | 10 working days (2 weeks) |

# 1. Technology Stack

Every technology choice traces to a requirement in the PRD or a design decision in the Design Doc. No technology is chosen for novelty.

| Property | Specification |
| --- | --- |
| Framework | Next.js 14 (App Router). Provides: static export for Vercel deployment, file-based routing (though we use one page), built-in font optimization for Inter and JetBrains Mono, and image optimization if needed later. |
| UI components | shadcn/ui. Not a dependency—components are copied into the project and customized. Gives us Radix-based Slider, Tabs, Card, Badge, Collapsible, and the ChartContainer wrapper around Recharts. |
| Charting | Recharts 2.x. The only charting library with official shadcn/ui integration. Provides AreaChart, ReferenceLine, ReferenceArea, Tooltip, and built-in animation. ~40kB gzipped. |
| Animation | Framer Motion 11.x. Used for: useSpring (animated counter), AnimatePresence (threshold annotations), and layout animations (tab switch morphing). ~32kB gzipped. |
| Styling | Tailwind CSS 3.x (via shadcn/ui defaults). All custom styles use Tailwind utility classes. No custom CSS files except for the chart gradient SVG definition. |
| Fonts | Inter (Google Fonts, variable weight). JetBrains Mono (Google Fonts, 400 and 700 weights). Both loaded via next/font for zero layout shift. |
| Deployment | Vercel. Static export (next export or output: "export" in next.config). No server-side rendering needed—all computation is client-side. |
| Package manager | pnpm. Faster installs, strict dependency resolution. |
| TypeScript | Strict mode. All components, models, and utilities are fully typed. |

No backend. The entire application runs client-side. No API routes, no database, no authentication. This is a deliberate architectural decision that eliminates signup friction, ensures sub-second load times, and keeps the deployment surface minimal. All cost model computation happens in the browser.

# 2. Project Structure

The file structure follows Next.js App Router conventions with a flat component hierarchy. Deeply nested folders are avoided in favor of clear, scannable naming.

nines-calculator/ ├── app/ │ ├── layout.tsx # Root layout: fonts, metadata, global styles │ ├── page.tsx # Single page: assembles all zones │ └── globals.css # Tailwind base + chart gradient CSS ├── components/ │ ├── ui/ # shadcn/ui primitives (slider, tabs, card, etc.) │ ├── calculator/ │ │ ├── Calculator.tsx # Main orchestrator component │ │ ├── CostCurveChart.tsx # Recharts AreaChart (parameterized) │ │ ├── ResultsPanel.tsx # Right column: counter + slider + metrics │ │ ├── AnimatedCounter.tsx # Framer Motion spring counter │ │ ├── DomainTabs.tsx # Tab navigation across 4 domains │ │ ├── InsightCards.tsx # Threshold-aware annotation cards │ │ └── MethodologyNote.tsx # Collapsible source attribution │ ├── hero/ │ │ └── HeroHeadline.tsx # Zone 1: headline + subtitle │ └── footer/ │ └── SiteFooter.tsx # DecisionDock branding + portfolio link ├── lib/ │ ├── models/ │ │ ├── types.ts # DomainConfig, DataPoint, ThresholdAnnotation │ │ ├── uptime.ts # Uptime cost model + anchor data │ │ ├── marketing.ts # Hill function model + CPA benchmarks │ │ ├── coverage.ts # Logarithmic effort model │ │ └── csat.ts # Exponential staffing model │ ├── engine.ts # generateCurveData(config, sliderValue) │ ├── format.ts # Currency, percentage, duration formatters │ └── constants.ts # Colors, thresholds, spring configs ├── public/ │ └── og-image.png # Open Graph preview image ├── tailwind.config.ts ├── next.config.js ├── tsconfig.json └── package.json

# 3. Component Architecture

## 3.1 Component tree

The component tree is intentionally shallow. Three levels maximum from the page root to any leaf component. Deep nesting creates prop-drilling complexity without architectural benefit at this scale.

page.tsx ├── HeroHeadline ├── Calculator # State owner │ ├── DomainTabs # Tab selection │ ├── CostCurveChart # Recharts AreaChart │ ├── ResultsPanel # Right column │ │ ├── AnimatedCounter # Spring-animated $ │ │ ├── Slider (shadcn) # Input control │ │ └── SecondaryMetrics # Downtime, marginal cost │ ├── InsightCards # Threshold annotations │ └── MethodologyNote # Source attribution └── SiteFooter

## 3.2 State management

The application has exactly two pieces of state. No state management library is needed. React’s built-in useState handles everything.

| Property | Specification |
| --- | --- |
| activeDomain | Type: DomainKey ("uptime" ¦ "marketing" ¦ "coverage" ¦ "csat"). Default: "uptime". Owned by Calculator. Updated atomically with sliderValue via handleDomainChange handler. Passed to DomainTabs (for selection UI), CostCurveChart (for data + labels), ResultsPanel (for metrics), InsightCards (for annotations). |
| sliderValue | Type: number. Default: domain-specific (3.0 for uptime = 99.9%, 25000 for marketing, 75 for coverage, 76.9 for CSAT). Owned by Calculator. Passed to CostCurveChart (for reference line), ResultsPanel (for counter value), InsightCards (for threshold logic). |

All derived data (cost at current position, curve data points, marginal cost, downtime saved, active thresholds) is computed via useMemo from these two state values plus the domain configuration object. No derived state is stored.

Why no state library: Two state values, one owner component, three levels of prop passing. Both values update atomically in a single event handler when switching domains, preventing intermediate renders. Redux, Zustand, or Jotai would add bundle weight and conceptual overhead for zero benefit. If future versions add customizable parameters (base cost, team size), a lightweight store like Zustand becomes justified. Not before.

## 3.3 Data flow

The data flow is unidirectional and synchronous. No async operations, no loading states, no error boundaries needed for the core interaction.

User drags slider → onChange fires, setSliderValue(newValue) → Calculator re-renders → useMemo recomputes: - curveData = generateCurveData(domainConfig, sliderValue) - currentCost = domainConfig.costFn(sliderValue) - marginalCost = domainConfig.marginalCostFn(sliderValue) - secondaryMetric = domainConfig.secondaryFn(sliderValue) - activeThresholds = domainConfig.thresholds.filter(...) → Props flow down to children: - CostCurveChart receives curveData + sliderValue - AnimatedCounter receives currentCost - InsightCards receives activeThresholds → Recharts animates chart path (internal) → Framer Motion spring-animates counter (internal) → AnimatePresence shows/hides threshold cards (internal)

# 4. Data Model Implementation

## 4.1 Core types

// lib/models/types.ts interface DomainConfig { key: DomainKey; label: string; // "Uptime", "Marketing", etc. description: string; // Tab subtitle sliderConfig: { min: number; max: number; step: number; default: number; format: (v: number) => string; // "99.99%" or "$25K" }; xAxis: { label: string; format: (v: number) => string }; yAxis: { label: string; format: (v: number) => string }; costFn: (x: number) => number; // Total cost at x marginalCostFn: (x: number) => number; // Marginal cost at x secondaryFn: (x: number) => number; // Domain-specific metric secondaryLabel: string; // "Downtime saved" secondaryFormat: (v: number) => string; thresholds: ThresholdAnnotation[]; source: string; // Attribution text zones: { value: number; caution: number }; // Color zone boundaries } interface DataPoint { x: number; // Domain input (nines, spend, coverage%, CSAT%) cost: number; // Total annual cost label: string; // Formatted x value for tooltip } interface ThresholdAnnotation { trigger: number; // Slider value that triggers this direction: "above" ¦ "below"; icon: string; // Emoji title: string; body: string; }

## 4.2 Uptime model

// lib/models/uptime.ts const BASE_COST = 5000; // $/year TCO at 2 nines export function uptimeCost(nines: number): number { return BASE_COST * Math.pow(10, nines - 2); } export function uptimeDowntimeMinutes(nines: number): number { const availability = 1 - Math.pow(10, -nines); return (1 - availability) * 525960; // minutes per year } export function uptimeMarginalCost(nines: number): number { const delta = 0.1; return (uptimeCost(nines + delta) - uptimeCost(nines)) / delta; } // Anchor validation (total cost of ownership): // uptimeCost(2) = $5,000 (single AZ, basic monitoring) // uptimeCost(3) = $50,000 (multi-AZ, load balancing, 1-2 DevOps) // uptimeCost(4) = $500,000 (observability, SRE team 4-8) // uptimeCost(5) = $5,000,000 (multi-region, 12-20 SREs) // uptimeCost(6) = $50,000,000 (fault-tolerant, 20-50+ SREs + NOC)

## 4.3 Marketing model

// lib/models/marketing.ts const ALPHA = 1.5; // Hill function shape (Meta Robyn range: 0.5-3) const K = 50000; // Half-saturation at $50K/month const MAX_CONV = 5000; // Max monthly conversions at saturation export function marketingConversions(spend: number): number { return MAX_CONV * Math.pow(spend, ALPHA) / (Math.pow(K, ALPHA) + Math.pow(spend, ALPHA)); } export function marketingCPA(spend: number): number { const conv = marketingConversions(spend); return conv > 0 ? spend / conv : 0; } export function marketingMarginalCPA(spend: number): number { const delta = 500; const deltaConv = marketingConversions(spend + delta) - marketingConversions(spend); return deltaConv > 0 ? delta / deltaConv : Infinity; }

## 4.4 Coverage model

// lib/models/coverage.ts // Effort per percentage point rises exponentially export function coverageEffort(pct: number): number { if (pct <= 0) return 0; // Cumulative engineering-months to reach pct% const k = 0.06; // Calibrated so 95-100% is 10-50x baseline let total = 0; for (let i = 1; i <= pct; i++) { total += Math.exp(k * i); } return total; } export function coverageMarginalEffort(pct: number): number { return Math.exp(0.06 * pct); // Effort for next 1% } // Bug detection: logarithmic, flattens after ~85% export function bugDetectionRate(pct: number): number { return Math.min(0.98, 0.4 * Math.log(pct / 10 + 1)); }

## 4.5 CSAT model

// lib/models/csat.ts const BASE_SUPPORT_COST = 50000; // $/year at 50% CSAT export function csatAnnualCost(pct: number): number { const k = 0.08; // Calibrated: 1x at 60%, 25-100x at 95%+ return BASE_SUPPORT_COST * Math.exp(k * (pct - 50)); } export function csatCostPerPoint(pct: number): number { return csatAnnualCost(pct + 1) - csatAnnualCost(pct); } // Retention impact: Bain 5% retention = 25-95% profit export function retentionImpact(pct: number): number { // Diminishing: big gains 60-80, small gains 90+ return 100 * (1 - Math.exp(-0.05 * (pct - 40))); }

## 4.6 Curve data generator

// lib/engine.ts export function generateCurveData( config: DomainConfig, numPoints: number = 200 ): DataPoint[] { const { min, max } = config.sliderConfig; const step = (max - min) / numPoints; return Array.from({ length: numPoints + 1 }, (_, i) => { const x = min + i * step; return { x, cost: config.costFn(x), label: config.sliderConfig.format(x), }; }); }

The curve data is generated once per domain switch (200 points, ~0.1ms computation) and memoized. Slider movement does not regenerate the curve—it only moves the reference line and recalculates the single-point metrics (cost, marginal cost, secondary metric).

# 5. Key Component Implementations

## 5.1 CostCurveChart

This is the most complex component. It wraps Recharts’ AreaChart with the gradient definitions, reference lines, and zone shading specified in the Design Doc.

| Property | Specification |
| --- | --- |
| Data input | Array of DataPoint objects from generateCurveData. Memoized—regenerated only on domain change. |
| Gradient | SVG <linearGradient> defined in <defs>. Three <stop> elements: blue at 0%, amber at 50%, red at 100%. Opacity values per Design Doc (30%, 40%, 50%). |
| Reference line | Recharts <ReferenceLine x={sliderValue}> with custom label component showing the current value. Stroke: 2px dashed, color matches current zone. |
| Zone shading | Three <ReferenceArea> components covering value, caution, and overspend zones. Fill opacity 0.05 (subtle background tinting, not competing with the main gradient). |
| Tooltip | shadcn/ui ChartTooltipContent. Shows exact cost, formatted value, and marginal cost at the hovered point. |
| Responsive | Recharts <ResponsiveContainer width="100%" height={400}>. Aspect ratio maintained via parent container min-height. |
| Chart title | Rendered inside the chart area (not external) as a custom Recharts label at the top-left, per the Design Doc screenshot-readiness requirement. |
| Source text | Small text rendered inside the chart area at bottom-right: "Based on Google SRE Book cost models." |
| Animation | isAnimationActive={true}, animationDuration={300}, animationEasing="ease-out". |

## 5.2 AnimatedCounter

The counter uses Framer Motion’s spring physics to animate between values. The implementation is minimal but the effect is the most impactful visual element in the tool.

// components/calculator/AnimatedCounter.tsx import { useSpring, useTransform, motion } from "framer-motion"; import { useEffect } from "react"; import { formatCurrency } from "@/lib/format"; interface Props { value: number; className?: string; } export function AnimatedCounter({ value, className }: Props) { const spring = useSpring(value, { mass: 0.8, stiffness: 75, damping: 15, }); const handleDomainChange = (newDomain: DomainKey) = useEffect(() => {gt; { spring.set(value); }, [spring, value]); const display = useTransform(spring, (v) => formatCurrency(Math.round(v)) ); return ( <motion.span className={className} style={{ fontVariantNumeric: "tabular-nums" }} > {display} </motion.span> ); }

## 5.3 Calculator (orchestrator)

The Calculator component owns the two state values and computes all derived data via useMemo. It passes only what each child needs.

// components/calculator/Calculator.tsx (simplified) export function Calculator() { const [domain, setDomain] = useState<DomainKey>("uptime"); const [slider, setSlider] = useState(DOMAINS.uptime.sliderConfig.default); const config = DOMAINS[domain]; // Atomic tab switch: both states update in one handler const handleDomainChange = (newDomain: DomainKey) = useEffect(() => {gt; { setDomain(newDomain); setSlider(DOMAINS[newDomain].sliderConfig.default); }; const curveData = useMemo( () => generateCurveData(config), [config] ); const currentCost = useMemo(() => config.costFn(slider), [config, slider]); const marginal = useMemo(() => config.marginalCostFn(slider), [config, slider]); const secondary = useMemo(() => config.secondaryFn(slider), [config, slider]); const thresholds = useMemo( () => config.thresholds.filter(t => t.direction === "above" ? slider >= t.trigger : slider <= t.trigger ), [config, slider] ); return ( /* Layout: DomainTabs + CostCurveChart + ResultsPanel + InsightCards */ ); }

# 6. Performance Budget

The PRD requires first meaningful paint under 2 seconds on 4G and 60fps slider interaction. Here is the budget that achieves this.

## 6.1 Bundle size budget

| Package | Estimated Size (gzipped) | Justification |
| --- | --- | --- |
| Next.js runtime | ~70kB | Framework baseline. App Router shared chunks. |
| React + ReactDOM | ~42kB | Included in Next.js. Non-negotiable. |
| Recharts | ~40kB | Charting. Tree-shaking reduces if only AreaChart is imported. |
| Framer Motion | ~32kB | Animation. Only useSpring, useTransform, AnimatePresence imported. |
| shadcn/ui components | ~8kB | Copied into project. Only Slider, Tabs, Card, Badge, Collapsible. |
| Tailwind CSS | ~10kB | Purged in production. Only used classes ship. |
| Application code | ~15kB | Components, models, utilities, constants. |
| Total | ~217kB | Target: under 250kB. Comfortable margin. |

## 6.2 Runtime performance

| Property | Specification |
| --- | --- |
| Slider update cycle | setState (slider) → useMemo (3 cost calculations) → React re-render (6 components) → Recharts reference line move → Framer Motion spring kick. Target: complete within 16ms (one frame). |
| Cost computation | Single Math.pow call: ~0.001ms. Negligible. |
| Curve data generation | 200 points × 1 Math.pow each: ~0.1ms. Run only on domain switch, memoized. |
| React re-render | 6 components, shallow prop comparison: ~2–4ms. Well within budget. |
| Recharts animation | Built-in requestAnimationFrame loop. Reference line position update: ~1ms. |
| Framer Motion spring | Runs on separate animation frame. Counter update: ~0.5ms per frame. |
| Total per slider tick | Estimated 4–8ms. Budget: 16ms. Headroom: 50–75%. |

## 6.3 Loading strategy

| Property | Specification |
| --- | --- |
| Fonts | next/font preloads Inter and JetBrains Mono with display: swap. No layout shift. |
| Above-fold content | HeroHeadline + DomainTabs + chart skeleton render on first paint. Chart data computes synchronously (~0.1ms) so no loading state needed. |
| Below-fold content | InsightCards and MethodologyNote can lazy-load (React.lazy + Suspense) but at ~2kB each, the benefit is marginal. Include in main bundle. |
| Preconnect | <link rel="preconnect"> for Google Fonts CDN in layout.tsx. |

# 7. Threshold Annotations

These annotations appear via AnimatePresence when the slider crosses specific values. Each is calibrated to published data.

Uptime thresholds

| Trigger | Title | Body |
| --- | --- | --- |
| 3.0 nines | ⚡ The 10× threshold | Each additional nine roughly multiplies your total cost by 10×. Going from 3 to 4 nines takes you from $75K to $750K/year. |
| 3.5 nines | 👥 Dedicated SRE team | Beyond ~99.95%, you need a dedicated SRE team (4–8 engineers). Google’s minimum on-call team is 8 SREs across two time zones. |
| 4.0 nines | 🌍 Multi-region required | 99.99% demands multi-region infrastructure with active-active or hot standby. This roughly doubles your entire cloud bill. |
| 5.0 nines | 🚨 Google-scale investment | 99.999% requires 12–20+ SREs, formal verification, and >90% of dev time on testing. Google targets this for only their most critical services. |

Marketing thresholds

| Trigger | Title | Body |
| --- | --- | --- |
| $25K/mo | 📉 Marginal CPA rising | Your average CPA is ~$30, but each additional $1K of spend now costs $38+ per conversion. Average ROAS masks marginal waste. |
| $100K/mo | ⚠️ Deep saturation | Marginal CPA has doubled. You’re paying $85+ for each additional conversion. Consider reallocating to underinvested channels. |
| $250K/mo | 🛑 ROAS below breakeven | At this spend level, marginal ROAS approaches 1.0× or below. Each new dollar may cost more than the revenue it generates. |

Coverage thresholds

| Trigger | Title | Body |
| --- | --- | --- |
| 60% | ✅ Google’s "acceptable" | Google considers 60% coverage the minimum acceptable level. You’re testing happy paths and core functions. |
| 75% | 🏅 Google’s "commendable" | 75% is commendable. Google’s internal median project is at 78%. Edge cases and error paths are covered. |
| 90% | 🏆 Google’s "exemplary" | 90% is exemplary. Beyond this, Google says gains are logarithmic. You’re now testing generated code and timing issues. |
| 95% | ⚠️ Extreme diminishing returns | 95–100% requires 10–50× more effort per point than the 0–60% range. You’re covering dead code and exception handlers. |

CSAT thresholds

| Trigger | Title | Body |
| --- | --- | --- |
| 76.9% | 🏠 National average | The US ACSI average is 76.9/100. You’re at baseline. Basic improvements (response time, staffing) are high-ROI. |
| 85% | 💰 Cost acceleration begins | Above 85%, each point costs 3–5× more. You need personalization, proactive outreach, and omnichannel support. |
| 90% | 🚀 Premium territory | 90%+ requires dedicated account management and near-instant response. Cost per point is 10–25× baseline. |
| 95% | 💎 Luxury experience | Above 95% demands custom solutions per customer. Cost per point is 25–100×. Only justifiable for high-LTV accounts. |

# 8. Build Sequence

The build is sequenced so that each day produces a working, demonstrable increment. Nothing is built in isolation for days before connecting to the rest. The tool is launchable (if rough) by end of Day 4.

## Phase 1: Foundation (Days 1–2)

| Property | Specification |
| --- | --- |
| Day 1 morning | Project scaffolding: Next.js + Tailwind + shadcn/ui init. Install Recharts + Framer Motion. Set up project structure. Configure Inter + JetBrains Mono via next/font. |
| Day 1 afternoon | Data models: Implement all four domain models (uptime.ts, marketing.ts, coverage.ts, csat.ts) with types.ts and engine.ts. Write quick validation tests (does uptimeCost(3) return ~$75K?). |
| Day 2 morning | Core chart: Build CostCurveChart with the Uptime model. Static first—no slider yet. Get the gradient, axes, and grid lines right. Verify screenshot-readiness (title inside chart area). |
| Day 2 afternoon | Slider + state: Build Calculator orchestrator with useState for domain and slider. Wire slider to chart via ReferenceLine. First interactive moment: drag slider, reference line moves. |

## Phase 2: Core Experience (Days 3–4)

| Property | Specification |
| --- | --- |
| Day 3 morning | Animated counter: Build AnimatedCounter with Framer Motion useSpring. Wire to Calculator state. First aha moment: drag slider, cost counter animates from $75K to $750K. |
| Day 3 afternoon | Results panel layout: Build ResultsPanel with counter, slider, and secondary metrics. Implement the two-column desktop layout per Design Doc. Test responsive breakpoints. |
| Day 4 morning | Domain tabs: Build DomainTabs. Wire tab switching to domain state. Implement slider reset on domain change. Verify chart morphs between domains (Recharts animation). |
| Day 4 afternoon | Visual polish pass 1: Apply color system (gradient stops, zone shading, slider track color). Implement 8px grid spacing. Test that the chart looks correct at all slider positions. |

Milestone — End of Day 4: The tool is functional. A user can drag a slider, see the cost curve, watch the counter animate, and switch between four domains. It is launchable if needed, though unpolished.

## Phase 3: Polish (Days 5–7)

| Property | Specification |
| --- | --- |
| Day 5 | Threshold annotations: Build InsightCards with AnimatePresence. Implement all threshold data from Section 7. Test enter/exit animations at each threshold crossing. |
| Day 6 | Micro-interactions: Slider thumb hover/active states. Tab sliding indicator. Card hover elevation. Focus rings. Reduced-motion media query support. Mobile touch optimization. |
| Day 7 | Typography + spacing audit: Walk every screen at every breakpoint. Verify 8px grid compliance. Verify font-variant-numeric: tabular-nums on all numbers. Fix any alignment or spacing inconsistencies. |

## Phase 4: Ship Prep (Days 8–10)

| Property | Specification |
| --- | --- |
| Day 8 | Responsive hardening: Test on iPhone SE (375px), iPad (768px), laptop (1366px), desktop (1920px). Fix any chart clipping, slider touch target, or text overflow issues. |
| Day 9 | Accessibility audit: Keyboard navigation through all interactive elements. Screen reader test (VoiceOver). Color contrast check (all text passes 4.5:1). aria-labels on slider and chart. |
| Day 10 | Deployment: Vercel deploy. Open Graph meta tags + og-image. Final visual QA on production URL. Add MethodologyNote content. Add SiteFooter with DecisionDock branding and portfolio link. |

# 9. Deployment Configuration

| Property | Specification |
| --- | --- |
| Platform | Vercel. Free tier supports custom domain + edge CDN + automatic HTTPS. |
| Build command | next build (static export via output: "export" in next.config.js). |
| Output | Static HTML + JS + CSS in /out directory. No server functions. |
| Domain | nines.decisiondock.com (or similar subdomain). DNS CNAME to Vercel. |
| Environment variables | None. No secrets, no API keys, no backend. |
| CI/CD | Vercel GitHub integration: push to main → automatic build + deploy. Preview deployments on PRs. |
| Monitoring | Vercel Analytics (free tier) for page views and Web Vitals. No custom analytics in v1. |

# 10. Testing Strategy

The testing approach matches the tool’s architecture: heavy on model validation (where correctness matters most), light on UI testing (where visual QA is more effective than automated tests at this scale).

| Property | Specification |
| --- | --- |
| Model unit tests | Every cost function validated against published anchor points. Example: uptimeCost(3) should return approximately $50,000 (±20%). marketingCPA(10000) should return approximately $25 (±30%). Run via Jest or Vitest. |
| Format tests | formatCurrency, formatPercentage, formatDuration tested with edge cases: zero, very large numbers, negative numbers (should not occur but should not crash). |
| Threshold logic tests | Verify correct thresholds activate at correct slider positions. Boundary testing: slider at exactly the trigger value, 0.01 above, 0.01 below. |
| Visual QA | Manual testing at four breakpoints (375px, 768px, 1024px, 1920px). Screenshot comparison before/after each polish pass. This catches layout issues that automated tests miss. |
| Accessibility audit | Manual keyboard navigation walkthrough. axe DevTools extension scan. VoiceOver test on macOS Safari. |
| Performance check | Lighthouse performance score target: >90. Check slider FPS with Chrome DevTools Performance panel (target: 60fps sustained). |

# 11. Document Chain Summary

This Technical Plan completes the four-document product development sequence. Each document answered a specific question that earned the right to proceed to the next:

| Document | Question Answered | Key Decision |
| --- | --- | --- |
| Problem Brief | Should this exist, and for whom? | VP of Engineering in a budget justification moment. Communication tool, not calculator. |
| PRD | What exactly are we building? | One slider, one chart, four domains. P0 scope: Uptime template at full polish. Zero signup friction. |
| Design Doc | How will the user experience it? | Slider beside chart (not below). Spring animation. Screenshot-ready chart with internal title. Tabs visible to enable cross-domain discovery. |
| Technical Plan | How do we implement it? | Two state values. Client-side only. 200-point memoized curve. 10-day build in four phases. Static Vercel deploy. |

What happens next: Build starts immediately. Day 1 deliverable: project scaffolding + all four data models implemented and validated against anchor points. By end of Day 4, the tool is functional. By Day 10, it ships.

End of Technical Plan  •  Next step: Build (Day 1)